# Project Report — Shared Construction Credential Network

Living document. This is the single source of truth for the project's

tasks, features, scope, tech stack, workflow, and status. **Whenever the

project changes, update this file in the same commit.** See "Maintenance" at

the bottom.

- Last updated: 2026-10-05

- Status: Working MVP (core workflow proven end-to-end)

- Repository: https://github.com/ttawmo/Capstone-Kiro

- Timeline: 15 days, part-time, 6-person team

# Contents

- Summary

- Project workflow (how the system behaves)

- Project steps (phases / schedule)

- Task tracker (done vs to-do)

- Tech stack

- Features

- Scope boundaries

- Architecture

- Repository layout

- How to run

- Change log

- Maintenance

# 1. Summary

A proof-of-concept blockchain credential layer for high-risk construction

(crane lifting). Trusted issuers record portable worker and equipment credentials

on-chain. The system checks that every required credential is valid before a

lifting activity is cleared. The blockchain sits underneath existing e-PTW

systems (e.g. Hubble); it does not replace them.

This is a proof-of-concept, not a production industry blockchain.

# 2. Project workflow (how the system behaves)

The core end-to-end flow the project proves. Step 5 (the failure case) is the

demonstration centerpiece.

STEP 1  Issuer issues a credential

(MOM / Authorised Examiner / training provider)

│

▼

STEP 2  Credential recorded ON-CHAIN

ref · issuer · expiry · status · SHA-256 doc hash

│

▼

STEP 3  Contractor creates a lifting activity

assigns required credentials (crane, operator, supervisor, rigger, signalman)

│

▼

STEP 4  Smart contract checks eligibility

all required credentials valid + non-revoked + approved issuer?

│

┌──────┴───────┐

▼              ▼

ELIGIBLE      NOT ELIGIBLE

│              │

▼              ▼

STEP 5  Project owner      Revoke ONE credential and

approves clearance re-check → NOT ELIGIBLE

→ lift proceeds    (lift automatically blocked)

Who does what (roles enforced on-chain):

Data split:

- On-chain: credential refs, issuer, expiry, status, revocation, document hash,

and the eligibility logic.

- Off-chain (planned): PDFs, worker/machine metadata, activity detail,

personal data (placeholders only).

# 3. Project steps (phases / schedule)

The 15-day plan. "MVP build" (steps that produce the working prototype) is done;

the remaining steps are integration, validation, and presentation.

Legend: ✅ done · 🟡 partial · ⬜ to do

Note: the MVP build (S0, S1, S3, S4, S5) is complete ahead of schedule. The

remaining work is business validation (S2 — the biggest project risk), optional

UI build-up (S6), and the presentation (S7–S9).

# 4. Task tracker (done vs to-do)

Running checklist. Check items off as they are completed and add a change-log row

(§11). Keep this in sync with §3 and §6.

## Done

- ✓ T1. Create repo, steering files, and conventions

- ✓ T2. Scaffold monorepo (contracts/, web/, db/, docs/)

- ✓ T3. Record architecture decisions (ADR 0001–0003)

- ✓ T4. Add quality-gate hooks (tests on save, tests after task)

- ✓ T5. Initialise Hardhat contract package

- ✓ T6. Write CredentialRegistry smart contract (6 core functions + helpers)

- ✓ T7. Write the six acceptance tests + tamper test (7 passing)

- ✓ T8. Write deploy script (writes address + ABI)

- ✓ T9. Write demo seed script (known-good eligible state)

- ✓ T10. Build React + Vite + ethers.js frontend for the core workflow

- ✓ T11. Verify full flow end-to-end against a local node

- ✓ T12. Write MVP run guide, demo script, presentation outline

- ✓ T13. Create living project report (markdown + generated Word doc)

- ✓ T15. Add a single npm run reset convenience for the demo (fresh node + deploy + seed); made seed idempotent

- ✓ T16. Wire the UI to an off-chain data layer (Supabase + local fallback), with a panel joining off-chain metadata to on-chain status

- ✓ T17. Document upload + SHA-256 hashing in the UI, verified against on-chain verifyDocument (DOCUMENT INTACT / ALTERED)

- ✓ T18. Issuer & contractor dashboards — issue credentials and create activities from the UI (on-chain + off-chain)

- ✓ T19. Tamper-detection screen in the UI (delivered by the T17 DocumentPanel)

## To do

- ☐ T14. Business validation (S2) — confirm the pain or lock the reframe,

by end of Day 2. Owner: Person 5 + 1. See docs/business-validation.md.

- ☐ T20. (Optional) MetaMask wallet signing instead of local dev keys

- ☐ T21. (Optional) Add Tailwind styling (currently plain CSS — ADR 0003)

- ☐ T22. Record a clean demo video as a fallback (Day 11)

- ☐ T23. Build presentation slides from docs/presentation-outline.md

- ☐ T24. Rehearse the demo end-to-end (Day 13)

- ☐ T25. Set a real git author identity for the team before shared pushing

Owner column (optional): add names next to tasks as the team divides work.

# 5. Tech stack (actual installed versions)

# 6. Features

## Implemented (working in the MVP)

## Planned / build-up (not yet implemented)

# 7. Scope boundaries (explicitly NOT built)

Out of scope for this 15-day part-time proof-of-concept:

- Real MOM / LTA / BCA / Hubble API integration

- Real government credential verification

- NRIC or any real personal data (placeholders only)

- Mobile app

- Tokens, NFTs, cryptocurrency, payments

- AI, IoT

- A full PTW system or full WSH management system

- More than ~15 UI screens or more than ~6 core contract functions

Site-specific checks (lifting plan, crane position, ground condition, weather,

risk assessment, toolbox briefing, physical inspection, final PTW approval) stay

in the e-PTW system and are out of scope for the blockchain layer.

# 8. Architecture

Issuers (MOM / Authorised Examiners / training providers)

│  issue / revoke credentials

▼

CredentialRegistry (on-chain)      on-chain: ref, issuer, expiry, status, hash

│  eligibility logic

▼

e-PTW system (Hubble / other)      site-specific checks stay here (out of scope)

│

▼

PTW approval → lift cleared

- On-chain: credential refs, issuer, holder/asset id, expiry, status,

revocation, SHA-256 document hash. Eligibility logic lives here.

- Off-chain (planned): PDFs, worker/machine metadata, activities, personal

data (placeholders only). See db/schema.sql.

Key decisions are recorded as ADRs in docs/adr/:

- ADR 0001 — local Ethereum network over Hyperledger Fabric

- ADR 0002 — hashes on-chain, PDFs/personal data off-chain

- ADR 0003 — plain CSS for the MVP, Tailwind deferred

# 9. Repository layout

# 10. How to run

See docs/mvp-run-guide.md for full steps. Short version (deps already installed):

# terminal A — local blockchain

cd contracts && HARDHAT_DISABLE_TELEMETRY_PROMPT=true npm run node

# terminal B — deploy + seed

cd contracts && npm run deploy && npm run seed

# terminal C — web app

cd web && npm run dev      # http://localhost:5173

Demo: activity shows ELIGIBLE → click "Revoke crane inspection" → NOT ELIGIBLE.

Reset to a clean ELIGIBLE state (one command — fresh node + deploy + seed):

cd contracts && npm run reset

Then refresh the web app. (A revoked credential cannot be un-revoked by design,

so a full reset needs a fresh contract — which reset handles for you.)

# 11. Change log

Record every meaningful change here (newest first): date, what changed, why.

# 12. Maintenance — keep this document current

Rule: when you change the project, update this report in the same commit.

Update this file when you:

- complete or add a task → tick/add it in §4 and add a §11 change-log row

- add, remove, or change a feature → update §6 (move between implemented/planned)

- change a phase's status → update §3

- change the tech stack or a major dependency version → update §5

- change scope (something moves in or out of bounds) → update §7

- make a significant architecture/design decision → add an ADR in docs/adr/

and reference it in §8

- change how to run the project → update §10 and docs/mvp-run-guide.md

A Kiro hook (.kiro/hooks/report-update-reminder.json) reminds you to update this

file whenever contract or web source changes. The reminder is advisory — the

actual edit is manual so the wording stays accurate.

## Word document (PROJECT-REPORT.docx)

This markdown file is the source of truth. A Word copy

(docs/PROJECT-REPORT.docx) is generated from it, so after editing this

markdown, regenerate the .docx so the two stay in sync:

cd docs/report-gen && npm install   # first time only

npm run build                        # regenerates ../PROJECT-REPORT.docx

Do not edit the .docx by hand — changes there are overwritten on the next

generate. Edit the markdown, then regenerate. A Kiro hook

(regenerate-report-docx) also regenerates it when the markdown is saved.